Penetration Testing

1

IT&IS Consulting Service

Isbank

Penetration Testing

Contact Information: Nikoloz Mamuchashvili - Mob.: 595 45 80 50, nikolozmamuchashvili@ugt.ge

I. Chavchavadze av. N17e | 032 220505| consulting@ugt.ge | www.ugt.ge

Contents

Company Information	3

Project Scope	4

Penetration Testing Methodology	4

Deliverables and Reporting	6

Penetration Testing Team	6

Project Timeline	7

Project cost	7

Experience in Similar Projects	8

# Company Information

UGT was established in 1997. Today the company is one of the leading system integrators and providers of solutions in the field of information and communication technology. UGT is focused on providing services for corporate clients and the government sector.

The core business of UGT is the implementation, deployment, and support of solutions that are based on information and communication technology products and services.

Since 2011 UGT entered the IT consulting and audit market with dedicated and highly skilled experts, who have working experience with international companies. During the last 10 years, consulting and audit projects were done in Information Security, IT governance, IT Service Management, IT Service Continuity, etc.

UGT cares about its reputation and is proud of the professionalism, customer care, and provision of high-quality products and services to our customers.

Our success has been achieved through the knowledge and experience of professional managers and technical staff.

- UGT is certified according to ISO/IEC 27001:2022 information security management, ISO/IEC 27017:2015 cloud service security, ISO/IEC 27018:2019 personal data protection and ISO/IEC 20000-1:2018 IT service management standards.

- UGT holds a certificate issued by the Data Governance Agency authorizing to conduct an information security audit and penetration test for organizations classified as Critical Information System Subjects.

- UGT has security clearance to access classified information.

- UGT is committed to the highest ethics, confidentiality, and integrity in a dynamic environment for both customers, authorities, and the community.

- Our staff has held complex security and ICT projects requiring the highest clearances in the government of Georgia, defense, Georgian ministries, financial sector, and diplomatic communities.

## Our Advantages

## Good knowledge of local companies, their culture, and ethics.

The most critical aspect of the process of adoption of best practices is to align them with the organization’s unique culture and values. UGT brings extensive experience working with commercial and governmental organizations in Georgia, coupled with deep knowledge of international standards and best practices. Additionally, UGT’s local experts and consultants have significant experience working with global companies that operate subsidiaries across multiple countries and face similar challenges, ensuring practical and relevant solutions. This combination positions UGT as the ideal partner to understand and support your organization.

## Recommendations aligned with risk and business objectives.

Every company has many different factors that can influence the impact of and priority of security issues. We customize assessments and remediation priorities following the company’s business goals and objectives.

# Project Scope

A penetration test will be performed within the defined scope.

| # | Name of Service |
| --- | --- |
| 1 | External IP addresses - 11 IP addresses |
| 2 | WiFi Network |
| 3 | IP Cameras |
| 4 | Internal Infrastructure (Windows Active Directory, Database servers, Web servers and APIs, Internal DNS, DHCP, other internal infrastructure components). |

# Penetration Testing Methodology

- Penetration testing process consists of the following:

  - Research and description

  - Evaluation network and identify services

  - Obtaining passwords

  - Manual testing / OWASP Methodology

  - Access control

  - Authentication

  - Session management

  - Error handling

  - Data protection

- The testing process will be conducted in alignment with internationally recognized methodologies and standards, including but not limited to:

  - Penetration Testing Execution Standard (PTES)

  - OWASP Web Security Testing Guide (WSTG) and OWASP Application Security Verification Standard (ASVS) for web and API testing

  - OSSTMM v3 (Open-Source Security Testing Methodology Manual)

  - NIST SP 800-115 (replaces SP 800-42) Technical Guide to Information Security Testing and Assessment

  - PCI Security Standards Council — Penetration Testing Guidance / PCI Information Supplement (for cardholder data environments)

  - FedRAMP Penetration Test Guidance v2.0 (for cloud services subject to FedRAMP or NIST SP 800-53 controls)

  - Information Systems Security Assessment Framework (ISSAF)

  - BSI Penetration Testing Model and WASC Threat Classification v2.0

- Penetration testing will be performed using the testing approach requested by the Client —

## Black Box, Grey Box or White Box.

- Identified weaknesses will be assessed according to CVSS 4.0.

- The first phase of penetration testing - Information Gathering will be performed using automatic scanning tools to find vulnerabilities, while the other remaining phases will be performed with manual method (manual testing). Full testing consists of the following stages:

  - Information Gathering

  - Threat Modeling

  - Vulnerability Analysis

  - Exploitation

  - Post Exploitation

  - Reporting

- Rules of Engagement & safety

A Rules of Engagement (RoE) will be agreed before every phase (or each system) of testing and will include: testing windows, permitted and prohibited actions, data handling and sanitization processes, emergency kill-switch procedure, escalation contacts, and confirmation of backups/restore points. All testing will be performed with explicit written authorization.

- Individual scripts and following tools will be used in the penetration testing process:

| 7.1. | BurpSuite; | 7.9. Wapiti; |
| --- | --- | --- |
| 7.2. | Acunetix | 7.10. Dirb; |
| 7.3. | Gophish | 7.11. nmap; |
| 7.4. | Arachni; | 7.12. nikto; |
| 7.5. | SQLMap; | 7.13. Metasploit; |
| 7.6. | W3af; | 7.14. SSL Scan; |
| 7.7. | wp-scan; | 7.15. etc |
| 7.8. | ZAP; |  |

# Deliverables and Reporting

Our team is fully equipped to fulfill the following deliverable expectations:

## Penetration Testing Plan & Kick-off Meeting

We will provide a comprehensive test plan prior to the start of the engagement, detailing the methodologies (manual and automated), and project timelines. A formal kick-off meeting will be held to align objectives and scope.

## Notification on critical findings

Any critical or high-risk vulnerabilities identified during the testing process will be communicated immediately to ensure timely awareness and potential mitigation.

## Final Penetration Testing Report

Our final report will include:

  - Executive Summary tailored for senior management

  - Testing Methodology, distinguishing between manual and automated techniques

  - Summary of Findings, including classification, count, and industry benchmarking

  - Detailed Technical Findings with CVSS v4.0 scoring

  - Attack Scenarios & Proof of Exploitation, demonstrating real-world impact

  - Remediation Recommendations based on best practices

## Re-Test Report

Upon remediation of identified vulnerabilities, we will conduct a re-test confirming the resolution status of each issue.

# Penetration Testing Team

| Giorgi Managadze |  |
| --- | --- |
| Role | Penetration Tester |
| Certification | Certified Red Team Professional (CRTP) Certified AppSec Practitioner (CAP) HTB Certified Penetration Testing Specialist (CPTS) |
| Konstantine Shalamberidze |  |
| Role | Penetration Tester |
| Certification | Offensive Security Certified Professional (OSCP) |

# Project Timeline

| # | Name of Service | Duration |
| --- | --- | --- |
| 1 | Penetration Testing | 10 November to 30 November 2025 |
| 2 | Final report preparation | 1 December to 5 December 2025 |
| 3 | Re-test | Until 1st of April 2026 |

# Project cost

| # | Service | Cost (including VAT) |
| --- | --- | --- |
| 1 | Penetration Test / Re-test |  |

# Experience in Similar Projects

| Customer | Service | Period |
| --- | --- | --- |
| FINCA Impact Finance (Banks and MFOs across 15 countries) | Penetration testing of information technology infrastructure, mobile applications, web applications, APIs | 2023/2024/2025 |
| RICO Credit | Penetration testing of web applications | 2025 |
| Oppa | Penetration testing of information technology infrastructure, mobile applications, web applications, APIs, Cash-in Machine, WiFi Network. |  |
| CPay | Penetration testing of APIs | 2025 |
| RSM Georgia | Penetration testing of information technology infrastructure and web applications | 2024 |
| SmartFin Georgia (Optio AI) | Application Testing | 2024 |
| TBC Insurance | Penetration testing of information technology infrastructure, and applications | 2023/2024 |
| TBC pay | Penetration testing of information technology infrastructure, web applications and APIs | 2023/2025 |
| Halik Bank | Penetration testing of information technology infrastructure, and applications | 2023 |
| Basis Bank | Penetration testing of information technology infrastructure and web applications | 2023 |
| SOCAR Energy Georgia | Penetration testing of information technology infrastructure and web and mobile applications | 2022/2024/2025 |
| Poti New Port | Penetration testing of information technology infrastructure and web applications | 2022 |
| CreditInfo | Penetration testing of information technology infrastructure, web applications, mobile applications, APIs | 2020 - 2024 |
| Public Service Development Agency | Penetration testing of PKI infrastructure and information technology infrastructure components | 2020 |
| Tera Bank | Penetration testing of all information systems | 2020 |
| Halyk Bank | Penetration testing of all information systems | 2019/2020 |
| Procredit Bank | Penetration testing of all information systems | 2019/2020 |
| Tera Bank | Penetration testing of terabot | 2019 |
| MY.ge | Penetration testing of web-services / On-site Penetration testing | 2019 |
| State Inspector Service | Penetration testing of information technology infrastructure | 2018 |
| Halyk Bank | Internet banking and mobile banking penetration testing | 2017 |
| Procredit Bank | Penetration testing of information technology infrastructure | 2016 |